PROJECT CHARTER

Kikoff Marketing Mix Model — MSBA Capstone

Bayesian Channel Attribution & Budget Decisioning Framework

| Field | Value |
| --- | --- |
| Client | Kikoff (San Francisco, CA) |
| Program | UC San Diego, Rady School of Management — MSBA Capstone, Spring 2026 |
| Document Date | May 16, 2026 |
| Version | 1.0 |
| Status | Active — Phase 2 (Model Build) in progress |

# 1. Executive Summary

Our team is building a Bayesian Marketing Mix Model (MMM) for Kikoff to quantify the incremental impact of each marketing channel on customer acquisition and three-year customer lifetime value. Kikoff invests on the order of one hundred million dollars annually across more than a dozen paid channels, but its current measurement stack relies heavily on last-touch attribution and platform-reported metrics, which obscure true incremental contribution and saturation. We are delivering two parallel Bayesian models — one for weekly conversions and one for weekly three-year LTV — calibrated with Kikoff's own incrementality experiments, together with a channel-level decisioning framework that supports defensible budget reallocation across seasonal windows.

# 2. Business Context & Problem Statement

Kikoff's marketing spend has scaled materially while measurement maturity has not kept pace. The team faces four structural problems:

Last-touch attribution and platform reporting cannot separate true incremental lift from baseline organic demand.

There is no continuous, cross-channel view of diminishing returns or saturation across the current spend portfolio.

Budget reallocation scenarios cannot be simulated with statistical confidence, making leadership decisions difficult to defend with rigor.

Seasonality (e.g., tax season, holidays) is well understood directionally but not quantified inside a single decisioning framework.

Our model is intended to become one of three triangulated signals Kikoff uses to make channel-level investment decisions, alongside Kikoff's internal MMM and the Northbeam MMM+ platform.

# 3. Project Objectives

Estimate the incremental Cost of Acquisition (iCAC) and incremental Return on Ad Spend (iROAS) for every paid channel, with posterior credible intervals reflecting genuine uncertainty.

Recover channel-level saturation curves and identify under-invested versus over-saturated channels at current spend levels.

Produce a decisioning framework (one row per channel) that translates model output into specific, testable budget moves for Kikoff's growth team.

Develop seasonal budget allocation scenarios for three distinct windows: tax season (March–April), holiday, and steady state.

Deliver a transparent, reproducible codebase that Kikoff can refresh quarterly without our team's involvement.

# 4. Scope

## In Scope

Two Bayesian Marketing Mix Models built in PyMC-Marketing: Model 1 (weekly conversions) and Model 2 (weekly three-year LTV).

All 19 channel × platform segments simultaneously included to avoid omitted-variable bias.

Geometric adstock and logistic saturation transformations.

Incorporation of four historical incrementality experiments (Meta, TikTok, CTV) as windowed Bayesian priors active only within their test windows.

Channel-level outputs: iCAC, iROAS, saturation curves, time-series of incremental contribution, and a structured decisioning table.

Executive presentation, technical appendix, and reproducible Marimo notebooks.

## Out of Scope

User-level attribution modeling and identity resolution.

Re-modeling of Kikoff's internal three-year LTV predictions — we consume the LTV_3YEAR field as-is.

Externally sourced priors from third-party benchmarks; only Kikoff's own incrementality tests inform priors.

Modeling spend or outcomes after March 31, 2026 (model cutoff).

Production deployment, real-time scoring, or vendor-managed dashboarding.

# 5. Deliverables

| Deliverable | Description | Status |
| --- | --- | --- |
| Phase 1 Data Audit | Reconciliation of raw sources into a clean modeling window with documented channel taxonomy. | Complete |
| Midterm Presentation | Fifteen-minute progress walkthrough delivered to client sponsor and faculty supervisor. | Complete |
| Model 1 — Weekly Conversions | Bayesian MMM with full-channel coverage, convergence diagnostics, and posterior iCAC/iROAS distributions. | In progress |
| Model 2 — Weekly Three-Year LTV | Parallel Bayesian MMM with LTV as the dependent variable. | In progress |
| Channel Output Set | Saturation curve, iCAC/iROAS over time, spend distribution, and confidence bands for each of the 19 channel × platform segments. | In progress |
| Decisioning Framework | Eight-column channel-level sheet covering current spend signal, iCAC and ROAS trends, model confidence, saturation read, recommended action, and proposed spend move. | Planned |
| Executive Presentation | Final stakeholder deck covering findings, limitations, and budget recommendations. | Planned |
| Technical Appendix | Methodology, assumptions, prior specification, and convergence diagnostics for future refresh cycles. | Planned |
| Reproducible Codebase | Documented Marimo notebooks, scripts, and centralized configuration enabling quarterly refresh. | Planned |

# 6. Stakeholders & Team

| Role | Name | Organization |
| --- | --- | --- |
| Client Sponsor | Abheek Sinha | Kikoff |
| Faculty Supervisor | Keith | UC San Diego, Rady School of Management |
| Team Lead | Yash Tiwari | MSBA Capstone Team |
| Team Member | Chunjiang Liu | MSBA Capstone Team |
| Team Member | Shivang Bhatt | MSBA Capstone Team |
| Team Member | Yoko He | MSBA Capstone Team |
| External Benchmark | Northbeam (MMM+) | Third-party measurement vendor |

# 7. Timeline & Milestones

| Phase | Window | Outcome | Status |
| --- | --- | --- | --- |
| Phase 1 — Business Understanding & Data Audit | Mid-Mar – Apr 28, 2026 | Clean modeling window (639 days), 19 channels mapped, four incrementality tests identified. | Complete |
| Phase 2a — Data Preparation | Apr 28 – May 3, 2026 | Weekly aggregation, channel normalization, LTV imputation, and prior specification. | Complete |
| Phase 2b — Model Build | May 3 – May 31, 2026 | Full-channel Bayesian MMM (Models 1 and 2) passing convergence and contribution gates. | In progress |
| Phase 2c — Channel Output Set | May 10 – May 31, 2026 | Saturation curves, time-series, and confidence bands across all channels. | In progress |
| Phase 3 — Decisioning & Scenarios | May 20 – Jun 2, 2026 | Channel-level decisioning sheet and seasonal budget allocation scenarios. | Planned |
| Phase 4 — Synthesis & Handoff | Jun 2 – Jun 6, 2026 | Executive presentation, technical appendix, and final codebase delivery. | Planned |

# 8. Approach & Methodology

We are using a Bayesian Marketing Mix Model implemented in PyMC-Marketing. The Bayesian framework is well suited to this engagement for three reasons: it allows us to encode Kikoff's own incrementality experiments as informative priors; it returns full posterior distributions over channel effects rather than single point estimates; and it produces uncertainty intervals that are honest about what the data can and cannot reveal.

Core methodological choices:

Weekly time grain, with daily channel spend and outcomes aggregated to weekly sums.

Geometric adstock to capture delayed effects of paid exposure across roughly an eight-week window.

Logistic saturation to model diminishing returns as spend grows.

Windowed incrementality priors: lift-test evidence constrains the model only within each test's observed dates, not across the full history.

Full-channel specification: every channel is included simultaneously so that no excluded driver biases the remaining coefficients.

Convergence and contribution gates are validated before any output is shared.

# 9. Success Criteria

## Model Health Gates

| Diagnostic | Threshold | Purpose |
| --- | --- | --- |
| R-hat | < 1.05 | Chain convergence across posterior samples. |
| Effective Sample Size (ESS) | > 350 | Sufficient independent posterior information. |
| Divergences | < 50 per model | Numerical stability of the sampler. |
| Sum of channel contributions | 0 – 100 percent | No impossible over- or under-attribution. |
| Baseline contribution | < 80 percent | Channels meaningfully explain variation in the outcome. |
| Per-channel iCAC | Within $30 – $500 sanity range | Outputs align with realistic acquisition economics. |

## Business Acceptance Criteria

Output is directionally stable and interpretable for non-technical executives.

Channels with diminishing returns are clearly distinguished from channels with scalable upside.

Recommendations align directionally with Kikoff's internal MMM and the Northbeam MMM+ benchmark (point-perfect agreement is not required; directional consistency is).

Methodology and assumptions are fully documented and reproducible by Kikoff's growth team.

# 10. Key Assumptions

Daily channel spend, conversions, and three-year LTV are available and reasonably accurate across the modeling window (July 2024 – March 2026).

Three-year LTV predictions supplied by Kikoff are treated as the ground-truth dependent variable for Model 2.

All paid channels with material spend must be modeled together; excluding any channel would bias the remaining estimates.

Incrementality tests are most informative within their observed test windows; their evidence does not generalize uniformly across the full history.

A residual baseline contribution between 20 and 60 percent is expected and acceptable, reflecting organic demand and unmodeled drivers.

Directional accuracy at roughly the fifty-percent level is acceptable; the deliverable is decision support, not point-perfect attribution.

# 11. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Slow posterior mixing on some channels | Medium | Wider credible intervals | Accept honest uncertainty; report intervals; reserve aggressive recommendations for well-identified channels. |
| Spend-pacing confounds (e.g., iOS) inflate apparent channel effects | High | Biased iCAC for affected channels | Flag affected channels as low-confidence in the decisioning framework; recommend follow-up holdout testing rather than budget moves. |
| Omitted drivers absorbed into baseline (organic, brand, word-of-mouth) | High | Higher residual baseline contribution | Document explicitly as residual; do not over-claim incremental coverage. |
| Saturation curves do not extrapolate well outside observed spend ranges | Medium | Misleading scenario recommendations | Restrict spend-move recommendations to within historical ranges; flag extrapolation regions on saturation charts. |
| Model output diverges from Kikoff's internal MMM or Northbeam | Low | Stakeholder confusion | Frame the model as one of three triangulated signals; reconcile divergence transparently rather than reconcile to either external source by default. |
| Timeline compression in final three weeks | Medium | Reduced polish on final deliverables | Weekly client check-ins; clear gate definitions; escalate blockers immediately. |

# 12. Approvals

By signing below, the parties acknowledge this charter as the working agreement governing scope, success criteria, and deliverables for the engagement.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client Sponsor | Abheek Sinha, Kikoff |  |  |
| Faculty Supervisor | Keith, UC San Diego Rady |  |  |
| Team Lead | Yash Tiwari | Yash Tiwari | 05/16/2026 |